## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

November, 2014 Examinations

Programme: Shipbuilding Engg.

Subject: Shipyard Practice(5333)

# Time Duration: 3 Hrs.                                               Max. Marks:  75

Instructions: 1) Question No.1 is compulsory. Answer any five from the remaining

Questions.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Write short notes on any five: | 5 x 3 = 15 |
| --- | --- | --- |
| a) | Fairing of Lines |  |
| b) | Nesting of plates and its advantages |  |
| c) | Flow chart |  |
| d) | Metal chocks |  |
| e) | Rudder installation |  |
| f) | Dock trials |  |
| Q.No.2. | Answer the following Questions: |  |
| a) | Describe, with the help of sketches, the use of strong backs, tack welds, plum bobs and bottle screws, the different arrangements used for erection, alignment and fitting. | (08) |
| b) | What is a Shell Expansion Plan? How is it prepared? | (04) |
| Q.No.3. | Answer the following Questions: |  |
| a) | Explain the plate preparation done right from steel stores to the plate cutting machine. | (06) |
| b) | Differentiate between CPM and PERT. | (06) |
| Q.No.4. | Prepare a list of various major activities in construction of a vessel from keel laying to launching. Explain their inter-dependence. With a network sketch, show the critical path activities for construction of vessel. | (12) |
| Q.No.5. | Answer the following Questions: |  |
| a) | Briefly explain the types of chocks and mountings used for machinery installations. | (06) |
| b) | What are the pre-launching checks carried out during launching of a ship? | (06) |
| Q.No.6. | Answer the following Questions: |  |
| a) | What is shaft droop? When is the shaft droop correction made? With a sketch, explain the procedure of shaft droop correction. | (06) |
| b) | Explain, in detail, the procedure for end launching of a vessel. | (06) |
| Q.No.7. | State the purpose of carrying out an Inclining experiment. Describe the preparation, safety precautions for accuracy and procedure of the experiment. | (12) |

*********